# Ulink AI Claims Automation
17/09/2026 Meeting Summary & Action Plan

For circulation to Ulink, DRT and relevant stakeholders

Executive Summary The call reviewed the current AI Digital Worker claims-processing workflow and the remaining enhancements required before broader production use. The main focus areas were attachment storage, AYAS bank-account delegation rules, customer email/translation, internal verification alerts, STP governance, retention of AI assessment summaries in iAS, dashboard design and API-based submission.

# Current Workflow Demonstrated

Email Intake  →  Claim Recognition  →  Member Verification  →  Document Check  →  Console Upload  →  Claim Preparation  →  Claim Creation  →  STP / Manual Review

# Key Discussion Points / Direction

1. Attachment storage: Final production location is still open: AWS, Ulink Local or DRT Local. The team also needs to define where files sit during processing versus after processing/retention.

2. AYAS delegation rule: A different bank-account holder should be handled as a payment/delegation rule rather than automatically failing member verification. Exception scenarios are required before the rule can be finalised.

3. Customer communication: Missing-document emails should list outstanding items in numbered format. Burmese support is required, with the scope to be confirmed (full email or at minimum the missing-document section).

4. Acknowledgement trigger: A new claim submission should trigger an acknowledgement email at intake; this should be separate from the later document-verification/missing-document communication.

5. Internal review: AI verification results should be sent internally for cases requiring attention. The dashboard is intended for overall monitoring, while case-level exceptions should be pushed to CSR/Ops.

6. AI assessment history: For both STP and non-STP cases, an AI-generated claim assessment summary should be retained in iAS so users can review the assessment and reasoning later.

7. STP governance: STP should not rely on amount alone. The configurable rule set may include presented amount, diagnosis, AI confidence level and other agreed criteria.

8. API / integration: Further automation is required for iAS/API submission, including claim data, supporting documents, claim-number response and exception/retry handling.

# Proposed Target Flow

New claim received → immediate acknowledgement → attachment storage → AI recognition/member verification → document completeness check → numbered missing-document email (with Burmese support where required) → claim preparation & AI reasoning → iAS/API claim creation → configurable STP assessment → STP processing or internal manual-review alert → AI summary retained in iAS → dashboard monitoring.

# Action Tracker

Open items should remain pending until the relevant business/technical owner confirms the final requirement.

| # | Action / Deliverable | Owner | Status |
| --- | --- | --- | --- |
| 1 | Decide production attachment storage location (AWS / Ulink Local / DRT Local) and define storage during processing vs. post-processing retention. | Ulink + DRT/IT | Open |
| 2 | Obtain AYAS exception scenarios where claimant and bank-account holder differ, including when delegation is not required; share confirmed list with DRT. | Dr KP / Ulink | Pending |
| 3 | Configure AYAS bank-account logic so mismatch does not automatically fail member verification; apply confirmed delegation/exception rules separately. | DRT | Pending #2 |
| 4 | Change missing-document email format to numbered items with a clear reason/required document for each item. | DRT | To develop |
| 5 | Confirm Burmese translation scope: full customer email vs. at minimum the missing-document section; implement approved scope. | Ulink / DRT | Decision required |
| 6 | Trigger an acknowledgement email immediately when a new claim submission is received. | DRT | To develop |
| 7 | Send internal AI verification summary covering member verification and document-check outcome for cases requiring CSR/Ops attention. | DRT | To develop |
| 8 | Define which information belongs on the dashboard (overall monitoring) versus which case-level exceptions should trigger internal email/notification. | Ulink + DRT | To define |
| 9 | Create and retain an AI claim-assessment summary in iAS for both STP and non-STP cases, including sufficient reasoning for future review/audit. | DRT + iAS team | To design |
| 10 | Retain existing manual-approval notification flow, but enrich the notification with AI assessment, issue/reason and recommended next review point. | DRT | Enhance |
| 11 | Define configurable STP parameters (e.g., presented amount, diagnosis, AI confidence and other agreed rules) and enable administration/dashboard control where feasible. | Ulink + DRT | To design |
| 12 | Confirm production console/document-upload method and assess folder-based transfer versus API integration. | DRT + iAS IT | Open |
| 13 | Design iAS/API submission automation, including claim payload, document transfer, returned claim number, failure handling and retry logic. | DRT + iAS IT | To explore |

# Key Decisions Still Required

1) Attachment storage architecture  |  2) AYAS delegation exception list  |  3) Burmese translation scope  |  4) Dashboard vs. notification rules  |  5) Final STP parameters  |  6) Console/API integration approach